**MINUTES SPRINTS FOR PolitecniGo**

1. **General Information:**

|  |
| --- |
| **Date:** March 8, 2019 |
| **Sprint #:** 01 |
| **Members:** Felipe Sanchez, Nelson Ramirez, Yeury De los Santos |

1. **Agenda**

* Project Touchbase
* Roles Assignment
* Communication Plan
* IDE, Programming Language and tools agreement
* Sprint 1 Setup
  1. **Project Touchbase**

Project Walk2Learn officially starts in Bogota.

* 1. **Roles Assignment**
* **Product Owner:** Felipe Sanchez, Nelson Ramirez, Yeury De los Santos & Isabel Mahecha
* **Scrum Master:** Yeury De los Santos
* **Team:** Felipe Sanchez, Nelson Ramirez & Yeury De los Santos
  1. **Communication Plan**
* The tool to be used is ZenHub which will allow us to perform Scrum in an organized and optimal way to centralize user stories, sprints and the elements defined by **Scrum.**

**URL:** <https://www.zenhub.com/>

* All agreed to work on weekends
  1. **IDE, Programming Language and tools agreement**

**Programming Language:** Android and .NET

**Database:** Vuforia online database

**Repo:** GitHub

* 1. **Sprint 1 Setup**

**Product Owner(s)** started presenting the stack of the product (Product Blacklog) first user stories.

**These are:**

**US1:** I as new student: want to LEARN about Politecnico signs and banners where more details can be found other than what’s printed.

**US2:** I as a seasoned student: want to have a tool for curious facts and interactive information about Politecnico surrounding.

**US3:** I as a new student: want to be able to scan signs and banners to get the hidden recordings or texts using my phone’s camera.

**US4:** Admin: We should have access to database to generate new content and targets for AR Vuforia.

**US5:** Admin: want to have access to projects for developing and building new AR animations.

**User stories priority**

Product Owner has determined the user stories priority as follows:

US1: 1

US2: 2

US4: 3

US5: 4

US3: 5

**Meanwhile we all agreed that in our first Sprint was going to be developed the following user story:**

**US1:** I as new student: want to LEARN about Politecnico signs and banners where more details can be found other than what’s printed.

All agreed that the first Sprint should have a duration of 2 weeks, starting on February 25, 2019, ending by March 8, 2019.